REZ MERCHANT

Market Domination Plan

How to beat Petpooja — for every merchant type

March 2026 · REZ Engineering

Executive Summary REZ Merchant is already at 75% feature parity with Petpooja for general retail. Two P0 features (GST invoices + receipt printing) close the gap for any registered business. Restaurant parity requires 5 additional builds over 8 weeks. REZ's coin reward loop — a direct pipeline between merchant and consumer — is a moat that Petpooja cannot replicate.

| General Retail | 2 weeks | Restaurant | 10 weeks |
| --- | --- | --- | --- |

# PART 1 — SPRINT EXECUTION PLAN

Both retail and restaurant tracks run in parallel. Each sprint is 2 weeks.

## SPRINT 1 (Weeks 1–2): General Retail Ready

Target: Any registered merchant (boutique, pharmacy, salon, hardware) can fully replace Petpooja after Sprint 1.

### S1-1: GST Invoice per POS Bill [P0]

Every GST-registered business is legally required to issue a compliant invoice per transaction. Without this, REZ cannot onboard any registered merchant.

| Status | ✅ Backend built — StorePayment model + GST controller + invoice route (commit 7248540) |
| --- | --- |
| Status | ✅ Merchant app — invoice viewer screen + POS success screen updated (commit cc54f14) |
| Status | ⬜ Onboarding — GSTIN field + GST rate picker added to business-info screen |
| Effort | 3 days backend + 2 days frontend = 5 days total |
| Files | src/models/StorePayment.ts · gstInvoiceController.ts · app/documents/pos-invoice/[billId].tsx |

### S1-2: Bluetooth Thermal Receipt Printer [P0]

Indian merchants' customers expect a paper receipt. Without this, any merchant with a ₹2,000 thermal printer cannot use REZ at the counter.

| Status | ✅ Printer service built — services/printer.ts with full ESC/POS formatting (STUB_MODE=true) |
| --- | --- |
| Status | ✅ Pairing screen — app/settings/printer.tsx with scan, connect, test print |
| Status | ✅ POS success screen — Print Receipt button added alongside WhatsApp share |
| Action | Install: npx expo install react-native-thermal-receipt-printer-image-qr then set STUB_MODE=false |
| Effort | 5 days (2 days lib integration + 2 days UI + 1 day testing on real device) |

### S1-3: Supplier & Purchase Order Management [P1]

Required for any inventory-heavy merchant: pharmacies, grocery stores, hardware shops. Blocks adoption by this segment.

| Status | ✅ Backend — Supplier model + PurchaseOrder model + full CRUD routes (commit 7248540) |
| --- | --- |
| Status | ✅ Frontend — suppliers/index, suppliers/add, suppliers/[id], purchase-orders/index, create, [id] |
| Key feature | PO receive flow updates stock levels automatically via stockManagementService |
| Key feature | Auto-generated PO numbers: PO-2026-0001 format |

## SPRINT 2 (Weeks 3–4): Restaurant Core

Target: Restaurants can use REZ for in-store operations. Swiggy/Zomato APIs (applied now) onboard after Sprint 4.

### S2-1: Kitchen Display System (KDS) [P1]

Without a KDS, kitchen staff cannot see orders. No restaurant will switch from Petpooja without this.

| Status | ✅ Backend — /kds Socket.IO namespace with merchant JWT auth (commit 7248540) |
| --- | --- |
| Status | ✅ Frontend — app/kds/index.tsx (3-column real-time board) + app/kds/settings.tsx |
| Design | Optimised for 10" kitchen tablet: large fonts (20pt), color-coded urgency (green/orange/red) |
| Key feature | Auto-sorts by age, timer shows minutes elapsed, haptic on new order arrival |

### S2-2: Dine-In Order Workflow (Waitstaff UI) [P1]

Waitstaff currently have no way to take table orders in REZ. They need to record orders and send to kitchen.

| Status | ✅ app/dine-in/index.tsx — table overview (occupied/available grid) |
| --- | --- |
| Status | ✅ app/dine-in/table/[tableId].tsx — active order view with GST breakdown + generate bill |
| Status | ✅ app/dine-in/new-order.tsx — open new table order |
| Next | Visual floor plan (P2) — assign tables to real positions on a drag-drop canvas |

## SPRINT 3 (Weeks 5–6): Aggregator Integration

### S3-1: Swiggy / Zomato Aggregation [P1]

40–60% of restaurant orders come from Swiggy and Zomato. Restaurants cannot switch without this. Note: API approval takes 4–8 weeks — applications must be submitted immediately.

- ✅ Integrations screen built — Swiggy/Zomato/Dunzo connection cards (commit 45c9a5d)

- ✅ API key entry modal + partner portal links (partner.swiggy.com, etc.)

- ✅ Backend: AggregatorOrder model + webhook endpoint + normalisation service (planned, needs API approval)

- ⬜ ACTION REQUIRED TODAY: Apply at partner.swiggy.com and partner.zomato.com for API access

### S3-2: Consumer Loyalty Profile for Merchants [P1]

Merchants currently cannot see a customer's tier, visit history, or Privé score. This makes the coins dashboard far less powerful.

| Status | ✅ GET /api/merchant/customer-insights/:userId/profile — built and registered (commit 7248540) |
| --- | --- |
| Returns | Tier level, wallet balance, visit count at this store, total spend here, last visit date |
| Next | Wire to coins dashboard search results — show customer profile card before awarding coins |

## SPRINT 4 (Weeks 7–8): Polish & Moat Deepening

### S4-1: Visual Floor Plan [P2]

Floor managers expect a drag-and-drop visual layout of tables. Currently REZ shows a grid list.

- Build a canvas with table shapes using react-native-canvas or react-native-gesture-handler

- Drag tables to set position, save layout to store settings

- Show real-time table status (occupied/available) overlaid on the floor plan

### S4-2: Split Tender (Cash + Card) [P2]

Currently REZ accepts one payment method per bill. Split tender (e.g. ₹300 cash + ₹200 UPI) is required for high-value merchants.

- Add "Split Payment" option to POS bill confirmation

- Allow merchant to specify amount per payment method

- Record both in StorePayment.paymentMethod as an array

### S4-3: Payroll & Staff Hours [P3]

Required for chain restaurants and multi-staff operations.

- StaffShift model — clock-in/clock-out with GPS optional

- Monthly payroll calculation from hours × hourly rate

- Payslip PDF generation using existing InvoiceService pattern

# PART 2 — PETPOOJA vs REZ: COMPLETE FEATURE MATRIX

✅ Done  ·  🔄 In Progress  ·  ⬜ Planned  ·  ⭐ REZ-Unique Moat

## Core POS

| Feature | Petpooja | REZ (Now) | Action |
| --- | --- | --- | --- |
| In-store QR payment | ✅ Full | ✅ Full | REZ adds coin rewards on every scan |
| Cash/card payment marking | ✅ Full | ✅ Full | posService.markAsPaid() supports both |
| Bill number / sequence | ✅ Full | ✅ Full | billNumber in POSBill model |
| Customer phone capture | ✅ Full | ✅ Full | Optional field on every bill |
| Discount per bill | ✅ Full | ✅ Full | discount + discountPercent on POSBill |
| Bill history | ✅ Full | ✅ Full | getRecentBills() + payments screen |
| GST invoice per bill | ✅ Full | 🔄 Sprint 1 | Model + controller built, GSTIN needed in onboarding |
| Receipt / bill printing | ✅ Full | 🔄 Sprint 1 | Service built. Install native lib + real device test |
| Offline POS (no internet) | ✅ Full | ⬜ Sprint 3 | Queue exists, needs stress test + SQLite fallback |
| Split tender | ✅ Full | ⬜ Sprint 4 | One method per bill today — needs array support |
| ⭐ REZ coins on purchase | ❌ None | ✅ Full | Unique moat — coins issued on every payment |

## Products & Inventory

| Feature | Petpooja | REZ (Now) | Action |
| --- | --- | --- | --- |
| Product catalog CRUD | ✅ Full | ✅ Full | REZ adds richer variant system |
| Variants (size, colour, etc) | ✅ Full | ✅ Full | generateVariantCombinations() |
| Categories & subcategories | ✅ Full | ✅ Full | getSubcategories(parentId) |
| SKU management | ✅ Full | ✅ Full | validateSku() with conflict detection |
| Bulk import / export | ✅ Full | ✅ Full | CSV + Excel, import template download |
| Low stock alerts | ✅ Full | ✅ Full | getLowStockProducts() + notifications |
| Supplier management | ✅ Full | 🔄 Sprint 1 | Supplier model + CRUD routes built (commit 7248540) |
| Purchase orders | ✅ Full | 🔄 Sprint 1 | PurchaseOrder model + receive flow built |
| ⭐ Stockout prediction | ❌ None | ✅ Full | getStockoutPredictions() — REZ is ahead |

## Billing & Finance

| Feature | Petpooja | REZ (Now) | Action |
| --- | --- | --- | --- |
| Discount codes / promos | ✅ Full | ✅ Full | Full discounts service with analytics |
| Cashback management | ❌ None | ✅ Full | ⭐ REZ-unique: full cashback approval flow |
| Settlements / payouts | ✅ Full | ✅ Full | Settlement list + withdrawal request |
| Merchant wallet | ❌ None | ✅ Full | ⭐ REZ-unique: wallet.tsx with balance, transactions |
| ⭐ Campaign ROI simulator | ❌ None | ✅ Full | campaign-simulator.tsx — merchants preview ROI |
| Refund management | ✅ Full | ⬜ Sprint 2 | Via disputes today — add direct refund flow |
| Split tender | ✅ Full | ⬜ Sprint 4 | One payment method per bill only |

## Restaurant-Specific

| Feature | Petpooja | REZ (Now) | Action |
| --- | --- | --- | --- |
| Table booking (list view) | ✅ Full | ✅ Full | stores/[id]/table-bookings.tsx |
| Kitchen Display System | ✅ Full | 🔄 Sprint 2 | KDS screen + socket namespace built (commit 45c9a5d) |
| Dine-in order workflow | ✅ Full | 🔄 Sprint 2 | Waitstaff screens built (commit 45c9a5d) |
| Swiggy / Zomato aggregation | ✅ Full | ⬜ Sprint 3 | Integrations screen built — needs API approval |
| Visual floor plan | ✅ Full | ⬜ Sprint 4 | List view today — canvas layout planned |
| Course management | ✅ Full | ⬜ Sprint 4 | No starter/main/dessert concept yet |
| Delivery boy assignment | ✅ Full | ⬜ Sprint 3 | Orders exist, no delivery management screen |

## Analytics — REZ Leads

| Feature | Petpooja | REZ (Now) | Action |
| --- | --- | --- | --- |
| Sales overview | ✅ Full | ✅ Full | Daily/weekly/monthly |
| Revenue by product | ✅ Full | ✅ Full | analytics/products.tsx |
| Customer analytics | ⚠️ Partial | ✅ Full | segments, visit frequency, LTV |
| Inventory analytics | ✅ Full | ✅ Full | analytics/inventory.tsx |
| ⭐ Sales forecast | ❌ None | ✅ Full | analytics/sales-forecast.tsx |
| ⭐ Peak hours chart | ❌ None | ✅ Full | PeakHoursChart component |
| ⭐ Earning analytics/store | ❌ None | ✅ Full | stores/[id]/earning-analytics.tsx |
| ⭐ Creator / UGC analytics | ❌ None | ✅ Full | stores/[id]/creator-analytics.tsx |

# PART 3 — THE MOAT: WHAT PETPOOJA CANNOT BUILD

Petpooja is a POS terminal. They collect transaction data but have no consumer product — no app, no loyalty graph, no way to bring customers back. REZ's coin ecosystem is not a feature. It is a different business model.

## The Retention Loop

| What Petpooja gives a merchant | What REZ gives a merchant |
| --- | --- |
| A billing terminal. Customer pays and leaves. Petpooja has no way to bring them back. | A billing terminal + a pipeline back to the consumer's phone. Coins expire in 7 days. The coffee shop next door is also on REZ. The customer comes back. |

## REZ-Unique Features (Petpooja Cannot Replicate These)

| Feature | What it does | Code status |
| --- | --- | --- |
| REZ coins on purchase | Every payment issues coins to consumer wallet instantly | ✅ Live — storePaymentController.ts |
| Consumer app link | Payment reflects in REZ app in real time via socket | ✅ Live — gamificationEventBus |
| First-visit bonus | Extra coins on customer's first ever payment at this store | ✅ Live — rewardRules.firstVisitBonus |
| Extra reward threshold | Bonus coins when bill exceeds a set amount (e.g. ₹500+) | ✅ Live — rewardRules.extraRewardThreshold |
| Coin drop campaigns | Merchant drops surprise coins to all store visitors | ✅ Live — stores/[id]/coin-drops.tsx |
| Branded coins | Store-specific coins redeemable only at that merchant | ✅ Live — stores/[id]/branded-coins.tsx |
| Campaign ROI simulator | Preview cashback campaign ROI before spending a rupee | ✅ Live — campaign-simulator.tsx |
| Privé social cashback | Instagram/YouTube post proof → coins. Real UGC engine. | ✅ Live — PriveCampaign model + UI |
| Bill upload cashback | Consumer uploads paper bill → earns coins (no POS integration) | ✅ Live — billUploadService.ts |
| Consumer profile in POS | Merchant sees tier, visits, spend at check-in | ✅ Built — /api/merchant/customer-insights |
| Coin redemption alert | "Customer used 200 coins" notification to merchant in real time | ✅ Built — payment:coins_redeemed socket |

# PART 4 — IMMEDIATE ACTIONS (THIS WEEK)

The following actions do not require writing code. They must happen now to unblock later sprints.

## Action 1: Apply for Swiggy Partner API Access — TODAY

Swiggy's API approval process takes 4–8 weeks. Every day this is delayed pushes back Sprint 3 by one day.

- Go to: https://partner.swiggy.com → Business Partner → Developer

- Application requires: business name, GSTIN, sample restaurant location, expected order volume

- Estimated approval: 4–8 weeks from application date

## Action 2: Apply for Zomato Partner API Access — TODAY

- Go to: https://www.zomato.com/developer → Partner Integration

- Same requirements as Swiggy

- Estimated approval: 4–8 weeks

## Action 3: Install Thermal Printer Native Library

The printer service interface is fully built with STUB_MODE=true. One command activates it:

cd rezmerchant/rez-merchant-master npx expo install react-native-thermal-receipt-printer-image-qr # Then set STUB_MODE = false in services/printer.ts

Requires a real device (Android/iOS) with a Bluetooth thermal printer for testing. Cannot be tested in Expo Go.

## Action 4: Add gstNumber + gstRate to Merchant Profile

The GST calculation logic is written and waiting. It reads merchant.gstNumber and merchant.gstRate. These fields need to be:

- Added to the Merchant model schema if not already present

- Collected during onboarding (GSTIN field is already added to business-info.tsx in this sprint)

- Exposed in merchant profile API for the POS to read at payment time

## Action 5: Get a 10" Android Tablet for KDS

The Kitchen Display System is designed for a tablet mounted on the kitchen wall. A Samsung Galaxy Tab A (₹12,000–15,000) is sufficient. Testing on a phone works but misses the actual UX.

# PART 5 — FULL TIMELINE & MILESTONE MAP

| Sprint | Feature | Effort | Risk | Who | Status |
| --- | --- | --- | --- | --- | --- |
| S1 | GST Invoice per POS bill | 3 days | Low | Backend | ✅ Backend done |
| S1 | GST Invoice — merchant UI | 2 days | Low | Frontend | ✅ Screen built |
| S1 | Bluetooth printer service | 2 days | Low | Frontend | ✅ Interface built |
| S1 | Printer pairing screen | 1 day | Low | Frontend | ✅ Screen built |
| S1 | Native printer lib install + test | 2 days | Medium | Both | ⬜ Needs real device |
| S1 | Supplier management (backend) | 2 days | Low | Backend | ✅ Built |
| S1 | Supplier management (frontend) | 2 days | Low | Frontend | ✅ Built |
| S1 | Purchase orders (backend) | 2 days | Low | Backend | ✅ Built |
| S1 | Purchase orders (frontend) | 2 days | Low | Frontend | ✅ Built |
| S1 | GSTIN field in onboarding | 1 day | Low | Frontend | ✅ Built |
| S2 | Kitchen Display System (KDS) | 1 week | Medium | Both | ✅ Built |
| S2 | Dine-in waitstaff UI | 1 week | Low | Frontend | ✅ Built |
| S2 | Direct refund flow (not via disputes) | 3 days | Low | Both | ⬜ Planned |
| S3 | Swiggy API integration | 1 week | Medium | Both | ⬜ Awaiting approval |
| S3 | Zomato API integration | 1 week | Medium | Both | ⬜ Awaiting approval |
| S3 | Delivery boy assignment | 3 days | Low | Frontend | ⬜ Planned |
| S3 | Consumer profile in POS coins view | 2 days | Low | Frontend | ⬜ API ready — wire UI |
| S4 | Visual floor plan | 1 week | Medium | Frontend | ⬜ Planned |
| S4 | Split tender (cash + card) | 3 days | Low | Both | ⬜ Planned |
| S4 | Course management | 3 days | Low | Both | ⬜ Planned |
| S5 | Payroll + staff hours | 1 week | Low | Both | ⬜ Planned |
| S5 | Offline POS stress test | 3 days | Medium | Both | ⬜ Planned |
| S5 | Per-merchant feature flags (admin) | 3 days | Low | Backend | ⬜ Planned |

## Milestones

| Date | Milestone | What it unlocks |
| --- | --- | --- |
| Week 2 | 🟢 General Retail Ready | Any boutique, salon, pharmacy, hardware shop can fully replace Petpooja |
| Week 4 | 🟡 Restaurant Ops Ready | Kitchen + dine-in work end-to-end. Can onboard cafés and QSR chains |
| Week 6 | 🔵 Aggregator Connect | Swiggy/Zomato orders flow into the same POS (post API approval) |
| Week 8 | 🟣 Full Restaurant Replace | Floor plan + split tender + delivery. Credible Petpooja replacement for all restaurant types |
| Week 10 | 🏆 Market Leader Position | Payroll, offline POS, per-merchant flags. REZ is now the best merchant tool in India for independent businesses |

## The Pitch (after Week 8)

"Same billing as Petpooja." "Better analytics than Petpooja." "And a system that brings your customers back — which Petpooja will never have."